# PROJECT REPORT ON “DATASCRIBE”:

# Democratizing Data Analysis: Automated EDA with Human-Readable Insight”

Submitted in partial fulfillment of the requirement for the award of degree

of

BACHELOR OF TECHNOLOGY

Dr A P J ABDUL KALAM TECHNICAL UNIVERSITY, LUCKNOW

SESSION (2025-2026)

Submitted By:

Group Members name:

1) Anushree ( 2204921540033 )

2) Sakun Choudhary ( 2204921540139 )

3) Mansi Lakhmani (2204921540089)

Introduction

The DataScribe project is an initiative aimed at simplifying how users interact with raw data and transforming it into clear, structured, and insightful visual reports. In the current data-driven environment, individuals and organizations often face challenges in interpreting raw datasets due to their complexity and scale. DataScribe intends to bridge this gap by automating the reporting process.

At its core, the system follows a simple pipeline: User input file → Automated parsing → Structured report with visualizations. Unlike manual approaches where analysts must repeatedly clean data, build charts, and compile findings, DataScribe ensures that the same process is handled automatically, thereby reducing human effort and saving time.

The long-term vision of the project is to create an interactive, customizable, and downloadable reporting platform. This would empower users not only to view results quickly but also to explore data insights on demand. The system is being designed with adaptability in mind so that it can handle a wide variety of input file formats and data structures.

This report provides a comprehensive overview of the work completed during the first three weeks of the project, the current progress status, and the goals set for the upcoming weeks. The development has been carried out in iterative sprints, ensuring that each week builds upon the foundation of the previous one.

Work Completed (Weeks 1–3)

Week 1: Project Setup & Foundation

The first week focused on laying down the structural and technical foundation of the project. Key achievements included:

- Project Structure Setup:
The development environment was established with well-defined folder structures, libraries, and dependencies. Version control through Git was configured to ensure smooth collaboration and tracking of changes.

- Scope Definition:
The initial prototype’s scope was narrowed to data ingestion and report generation. This decision allowed us to prioritize essential functionality and ensure an incremental approach to adding features later.

- Workflow Establishment:
The baseline pipeline was finalized:

  - User uploads file

  - System parses and processes data automatically

  - Basic structured report is generated

- Initial Testing:
Several small datasets (CSV and Excel formats) were tested to validate ingestion. Parsing functions were verified to handle common file structures, missing values, and formatting inconsistencies.

By the end of Week 1, the project had a working foundation with a simple input-to-output workflow in place.

Week 2: Base Model Development

The second week focused on developing the base model responsible for turning ingested data into visual reports.

- Automated Report Generation:
The core logic was implemented to automatically transform data into reports without user intervention.

- Visualization Capabilities:
Basic but critical visualizations were introduced, including:

  - Bar Plots for categorical comparisons

  - Line Charts for trends over time

  - Summary Tables to present aggregated statistics

- Dynamic Adaptability:
Reports were designed to adapt to different datasets automatically. For example, the system can interpret a financial dataset with date and revenue columns just as smoothly as a survey dataset with demographic breakdowns.

- Validation & Testing:
Multiple datasets of varying complexity were run through the system to ensure reliability. The system successfully scaled to handle larger datasets without significant performance bottlenecks at this stage.

The completion of Week 2 meant that the prototype was functional and capable of producing structured, visually clear reports across multiple datasets.

Week 3: Enhancements & Current Progress

In the third week, focus shifted toward refinement and feature expansion.

- Enhanced Visualization Reports:
Improvements were made to charts and summaries to make them more insightful and user-friendly. Attention was paid to formatting, color consistency, and clarity of insights presented.

- Downloadable Report Integration:
Work began on enabling users to export reports in multiple formats including PDF and HTML. This allows offline access and easy sharing across platforms.

- Error Handling Improvements:
Robust mechanisms were added to detect and manage errors such as unsupported file formats, incomplete data, or corrupted inputs. This reduced the likelihood of system crashes and improved user confidence.

- Feedback & Refinement:
Early test users provided feedback on readability and structure. Based on this, adjustments were made to improve the presentation quality and ensure that reports remain easy to interpret.

- Current Status:
As of Week 3, the system reliably:

  - Accepts user input files

  - Processes and structures data automatically

  - Generates insightful visualization reports

  - Is in the refinement stage with export features under active development

Goals for Upcoming Weeks (Week 4 Onward)

The next few weeks will focus on adding advanced features, enhancing usability, and improving overall performance.

Week 4 (Short-Term Goals)

- Finalize the downloadable report feature (supporting both PDF and HTML formats).

- Introduce customized visualizations including heatmaps, trend analysis charts, and comparison plots.

- Deliver an updated version of the system by Monday, showcasing these improvements to stakeholders for feedback.

Weeks 5–6 (Medium-Term Goals)

- Develop interactivity within reports such as filtering, drill-downs, and data exploration tools.

- Implement automation pipelines so users can schedule recurring reports without manual uploads.

- Optimize system performance to ensure smooth handling of large-scale datasets.

Beyond Week 6 (Long-Term Goals)

- Explore integration with external systems (e.g., APIs, databases, or business intelligence tools).

- Enhance the UI/UX design for a more polished, intuitive user experience.

- Prepare the system for deployment-readiness with robust testing, documentation, and scalability considerations.

Timeline & Progress Update

The project timeline has been closely tracked against milestones.

- Ahead of Schedule:
Due to early completion of foundational tasks, the project is currently ahead of its projected timeline.

- Buffer Utilization:
The original timeline included buffer periods for debugging and unforeseen challenges. Since we progressed faster, this buffer can now be invested into advanced features and refinements.

- Next Milestone:
Delivery of an updated, fully exportable report by the end of Week 4.

This proactive pace ensures that the project is not only on track but also building additional capacity for innovation.

Challenges Encountered

Though progress has been steady, several challenges have been identified:

- Data Diversity – Handling different file types and irregular structures requires extensive testing.

- Error Handling – Ensuring graceful failure when encountering incomplete or corrupt data files.

- Visualization Complexity – Balancing simplicity with depth of insights in charts and reports.

- Scalability – Preparing the system for significantly larger datasets in later stages.

Each of these challenges is being systematically addressed to strengthen the robustness of the tool.

Conclusion

The first three weeks of the DataScribe project have been highly productive.

In summary:

- A functional base model has been built that reliably ingests files and produces reports.

- The project is already in the enhancement phase, ahead of schedule.

- Features like downloadable reports, error handling, and improved visualizations are actively being developed.

- Upcoming weeks will focus on interactivity, automation, and performance optimization.

The progress so far reflects both the technical feasibility of the idea and its potential for real-world application. With the current pace, the project is well-positioned to deliver an impactful solution that makes data interpretation accessible, efficient, and powerful.